MandiMind

Technical Next Steps — MVP Fix Plan

Version 1.1  |  Focus: Maharashtra Only  |  Real Data First

# 1. Core Principle Going Forward

Fake data = lost farmer trust. We ship fewer features with 100% real data rather than many features with fake data.

Maharashtra only. 5 crops only. Real Agmarknet prices. Everything else comes later.

# 2. Fixed Crop List (MVP — 5 Crops Only)

Only show crops that have consistent, daily data flowing from Agmarknet for Maharashtra mandis. Do not show a crop if its data is unavailable or stale.

| Crop | Marathi Name | Key Mandis (MH) | Data Availability |
| --- | --- | --- | --- |
| Onion | कांदा | Lasalgaon, Pimpalgaon, Yeola, Manmad, Sinnar | ✅ HIGH — Daily data, most complete |
| Soybean | सोयाबीन | Latur, Akola, Nanded, Osmanabad | ✅ HIGH — Consistent Vidarbha/Marathwada data |
| Cotton | कापूस | Akola, Amravati, Yavatmal, Nagpur | ✅ HIGH — Vidarbha region strong data |
| Tomato | टोमॅटो | Nashik, Pune, Solapur | ⚠️ MEDIUM — Seasonal gaps possible |
| Wheat | गहू | Pune, Ahmednagar, Nashik | ⚠️ MEDIUM — Verify API data continuity |

Remove from MVP: Rice, Sugarcane, Maize, Chilli, Garlic — add back only after verifying data.

# 3. Page-by-Page Fix Plan

## 3.1  Home Page — Fixes Required

| Issue | Status | Action Required |
| --- | --- | --- |
| 7-day mini graph on home screen | REMOVE | Remove entirely — it is broken and does not add value on home screen. Graph belongs only on Forecast page. |
| Multiple states in selector | REMOVE | Hard-code Maharashtra only. Remove all other states. Add other states in Phase 2. |
| Crop list shows all 10 crops | FIX | Show only the 5 verified crops. If API returns no data for a crop on load, gray it out with 'Data unavailable today'. |
| Mandi list not filtered by crop | FIX | Mandi dropdown must be populated dynamically from API response for selected crop+state combo only. |
| Live rates in bottom cards are fake | REMOVE | Remove fake live rate cards completely OR replace with a 'Last updated: [timestamp]' disclaimer. Never show prices without a real API source and timestamp. |
| Variety selection not working | FIX | For each crop, hardcode known variety names from Agmarknet (e.g. Onion: Lal, Safed; Cotton: Short Staple, Medium Staple). Only show varieties that exist in actual API data. |

## 3.2  Comparison Page (तुलना) — Fixes Required

| Issue | Status | Action Required |
| --- | --- | --- |
| Mandi prices are fake/hardcoded | CRITICAL | Prices must come from live Agmarknet API call. No hardcoded values anywhere in the codebase. |
| Incomplete mandi list | FIX | Query Agmarknet for ALL Maharashtra mandis that have data for the selected crop. Show every mandi with real data — don't limit to 3. |
| Crop list inconsistent with home | FIX | Use single source of truth — one CROPS constant shared across all pages. Same 5 crops everywhere. |
| Average price accuracy | FIX | Average price must be a real 7-day or 30-day average computed from API data, not a fabricated number. |

## 3.3  Forecast Page (अंदाज) — Fixes Required

| Issue | Status | Action Required |
| --- | --- | --- |
| 30-day chart data is fake | CRITICAL | The chart MUST be built from real historical Agmarknet data. Pull last 30 days from API/D1. If fewer than 7 real data points exist, do not render the chart — show 'Insufficient data'. |
| Mandi dropdown only shows 3 | FIX | Show all mandis for that crop with real data. Populate dynamically from API. |
| Price shown as rising but % is -0.3% | FIX | Fix the trend direction logic — if % change is negative, show 'Falling' not 'Rising'. Critical trust issue. |
| MA5 and MA10 showing ₹0 | FIX | Moving averages must be computed from actual stored price history. If not enough data, show '—' not ₹0. |
| Forecast values in mandi comparison block | FIX | The bottom 'Mandi Comparison' block must show real today prices, fetched from API, not estimated/fake values. |

# 4. Data Layer — The Root Fix

All fake data issues trace back to one root cause: the app is rendering mock/hardcoded data instead of real Agmarknet API responses. Fix the data layer first — the UI will follow.

Step 4.1 — Verify Agmarknet API Connectivity

- Confirm the Cloudflare Worker is successfully calling Agmarknet API endpoints

- Log every API response — check for empty arrays, stale dates, or missing mandi names

- If Agmarknet API is down or rate-limited, the app must show a clear 'Data unavailable' state, not fake numbers

Step 4.2 — Build a Data Validation Layer

- Before storing any price in D1/KV, validate: price > 0, date is today or yesterday, mandi name is not empty

- Flag stale data: if the latest price for a crop+mandi is more than 2 days old, show a warning badge

- Never display a price without its source date

Step 4.3 — Seed D1 with Real Historical Data

- Manually pull 30 days of real data from Agmarknet for the 5 MVP crops in Maharashtra

- Store in D1 with schema: crop_name, mandi_name, price, date, state

- This is needed for MA5, MA10, 30-day chart, and average price computations

Step 4.4 — Remove ALL Hardcoded Prices

- Search entire codebase for any hardcoded price numbers (e.g., 1659, 2643, 5403)

- Replace with API-driven data or show 'Data unavailable' fallback

- Zero tolerance for fake prices in production

# 5. Features to Remove from MVP

Removing these reduces maintenance burden and eliminates sources of fake/broken data.

| Feature | Reason for Removal |
| --- | --- |
| Home screen 7-day mini graph | Broken, not needed on home. Move graph to Forecast page only. |
| Live rate bottom cards (home) | Fake prices destroy trust. Remove until real-time feed is verified. |
| Multi-state selector | Phase 2. Maharashtra focus gives better data quality and simpler testing. |
| 5 crops (Rice, Sugarcane, Maize, Chilli, Garlic) | Insufficient/inconsistent API data. Show blank states for unverified crops. |
| LIVE badge without real-time feed | Replace with 'Last updated: [date]' timestamp. Do not show LIVE unless data is truly live. |

# 6. Sprint Execution Plan

## Sprint 1 — Data Foundation (Days 1–3)

- Audit entire codebase — find every hardcoded price value and mock data source

- Verify Agmarknet API is returning real data for 5 crops in Maharashtra

- Seed D1 with 30 days of real historical price data

- Build data validation layer — reject prices that are 0, null, or > 3 days old

- Create single CROPS constant shared by all pages — 5 crops only, Maharashtra mandis

## Sprint 2 — Home Page Fix (Days 4–5)

- Remove 7-day mini graph from home page

- Remove fake bottom cards / replace with real API-driven price tiles with timestamp

- Hard-code state = Maharashtra, remove state selector

- Mandi dropdown: populate from API dynamically based on crop selection

- Crop variety: only show varieties present in real API data

## Sprint 3 — Comparison + Forecast Fix (Days 6–8)

- Comparison page: all prices from live API, show all mandis with data

- Average price: compute from real 7-day historical data in D1

- Forecast page: build chart from real D1 historical data

- Fix trend direction bug (Rising vs Falling logic)

- MA5 and MA10: compute from real data; show '—' if insufficient history

- Replace LIVE badge with last-updated timestamp

## Sprint 4 — Test + Stabilize (Days 9–10)

- Test all 5 crops with real farmer user on low-end Android device

- Verify all prices match Agmarknet website manually for at least 3 crop+mandi combos

- Confirm Marathi labels are correct on all pages

- Check page load time < 3 seconds on 4G

- Farmer Input / Decision engine: verify SELL/HOLD/WAIT logic is consistent with real price trend

# 7. Non-Negotiable Quality Rules

- Never display a price without a source date/timestamp

- Never show LIVE unless the data was fetched in the last 4 hours

- If API call fails, show 'Data unavailable — try again' in Marathi, not a stale/fake price

- Every crop+mandi combination shown must have at least 1 real price from the last 48 hours

- MA5/MA10 must never show ₹0 — show '—' or hide the field if data is insufficient

- Trend label (Rising/Falling/Stable) must always match the direction of the price change percentage

- All 3 pages (Home, Comparison, Forecast) must use the same crop list from one shared constant

MandiMind — Build with real data or don't build at all.

Maharashtra-first. 5 crops. 100% real prices.